Name : Biswajit Deb CSE (BTech) 5th Sem
Enrollment ID : 2011200001018
Registration NO : 2000010180218

Assignment 1 A

Question : Consider the following activities of a project:
a) Specification (15days)
b) Design database (45 days)
c) Design GUI part (30 days)
d) Write user manual (60 days)
e) Code database part (105 days)
f) Code GUI part (45 days)
g) Integrate and test (120 days)
The following precedence relations hold among the tasks:
a<{b,c,d}; {b<e}; c<f; {e,f}<g.
Draw the Activity Network Diagram .Find out the following time parameter for each
job: ES, LS, EF, LF, ST & MT for the project
Draw the Gantt chart.

Solution :

Gant Chart :

Network diagram :